# LicenseLeak AI — Project Blueprint

PayPal AI Hackathon | Team handoff and implementation guide
Status: Planning baseline — no implementation is claimed to be complete.

## 1. Project summary

LicenseLeak AI helps creators review whether a brand’s use of licensed content may fall outside the agreed licence. It compares fictional contract terms with fictional usage evidence, explains possible mismatches with clause/evidence references, calculates a potential additional fee using an explicit contract rule, and lets the creator approve or reject before a PayPal Sandbox invoice can be created.

The system is an assistive review tool, not a legal decision-maker. It must not claim that infringement is proven. Ambiguous cases must be surfaced for human review; the exact uncertainty-handling policy is intentionally deferred to the teammate assigned to AI/licensing.

## 2. Locked decisions

- Frontend: Next.js, React, TypeScript.

- UI/styling: Tailwind CSS and shadcn/ui.

- Backend: Java 21 and Spring Boot; use a stable compatible Spring Boot patch release when creating the project.

- Build: Maven.

- Database: PostgreSQL.

- Persistence: Spring Data JPA.

- Schema migrations: Flyway. Hibernate/JPA validates the schema; it should not silently mutate production schema.

- Local database: Docker Compose runs PostgreSQL only. Frontend and backend run locally during development.

- AI: Gemini API. Exact model/version is chosen by the AI-assigned teammate and recorded in the implementation notes.

- Payments: PayPal REST Invoicing API using Sandbox for the demo.

- Deployment: Render only.

- Demo authentication: preconfigured demo creator account; no complex sign-up/auth flow for MVP.

- Demo input: preloaded fictional contracts and matching fictional evidence. No live social-media scraping/monitoring in MVP.

- Demo scenarios: at least one possible mismatch, one apparently permitted use, and one ambiguous case.

- Currency/contract fee details: the team will settle the sample contract rules and currency. The rule must be explicit in the contract. Calculation is deterministic application code, not an LLM-generated amount.

- Invoice gate: explicit creator approval is mandatory before invoice creation. Rejection must prevent invoice creation.

- Audit trail: record analysis, evidence references, fee calculation, approval/rejection, invoice creation attempts/IDs, and verified invoice status changes. Never log API secrets.

- Testing is a separate top-level folder and separate concern from production source.

- Team split: Person 1 owns AI/licensing intelligence; Person 2 owns platform/payments/backend integration. Both contribute to UI, with ownership of specific screens agreed between them.

- Avoid microservices. Build one modular monolith with one backend and one PostgreSQL database.

## 3. MVP user journey

- Creator opens the demo and selects a preloaded fictional case.

- Frontend requests analysis from the backend.

- Backend loads the contract and evidence and invokes the AI/licensing module.

- AI/licensing module returns structured analysis: outcome category, explanation, relevant clause references, evidence references, uncertainty notes, and the data needed for fee calculation.

- Deterministic fee logic calculates a potential amount only when the contract rule and required inputs are clear and valid. Otherwise, the case is flagged for human review; do not invent a fee.

- Frontend displays the analysis, supporting references, limitations, and potential fee.

- Creator explicitly approves or rejects. Approval and rejection are persisted on the backend.

- Only an approved case may request PayPal Sandbox invoice creation. Backend re-checks the persisted approval; frontend state alone is never sufficient.

- Backend stores the PayPal invoice identifier and current known status, with an audit event.

- Verified PayPal webhook events update invoice status idempotently. An invoice being created or sent must not be presented as paid.

## 4. High-level architecture

Browser (Next.js / React / TypeScript)
        |
        | HTTPS / JSON REST
        v
Spring Boot modular monolith
  ├── Case & demo data module
  ├── Contract/evidence module
  ├── Licensing analysis orchestration
  ├── Fee calculation module (deterministic)
  ├── Creator review & approval module
  ├── PayPal invoicing + webhook module
  └── Audit trail module
        |
        ├── Gemini API (server-side only)
        ├── PayPal REST API (Sandbox; server-side only)
        └── PostgreSQL (Spring Data JPA + Flyway)

Testing (separate top-level /tests)
  ├── backend unit / MVC / integration tests
  ├── frontend component tests
  └── end-to-end browser tests

### Architecture rules

- Modular monolith, not microservices.

- Keep API keys and PayPal client secrets on the server only.

- LLM output is untrusted input: validate against a typed schema and business rules before use.

- The LLM may extract/interpret terms, but must not decide an unsupported fee amount.

- All approval and invoice authorization checks happen on the backend.

- Use a persisted, unique idempotency/business key to prevent duplicate invoices on retry.

- Verify PayPal webhook authenticity before applying status changes; handle duplicate webhook deliveries safely.

- Do not mark invoices paid just because creation succeeded. Use verified status/events and reconcile status as supported by PayPal.

- Keep the demo dataset fictional and label it clearly.

- Log useful audit events, but redact secrets and unnecessary personal data.

## 5. Proposed repository and folder structure

This is a monorepo. Keep tests in a dedicated top-level /tests directory as requested. Test source files should not be scattered through the production folders. If a Java build tool requires test source roots, configure Maven to use the external test directory or keep the conventional test source roots only if the team explicitly chooses that trade-off; the preferred structure is shown below and must be verified against Maven/Spring Boot tooling before implementation.

licenseleak-ai/
├── README.md
├── .gitignore
├── .env.example
├── docker-compose.yml              # PostgreSQL only
├── docs/
│   ├── PROJECT_BLUEPRINT.md
│   ├── ARCHITECTURE.md
│   ├── API_CONTRACTS.md
│   ├── DATA_MODEL.md
│   ├── PAYPAL_WORKFLOW.md
│   └── TEAM_WORKFLOW.md
├── frontend/
│   ├── package.json
│   ├── next.config.ts
│   ├── src/
│   │   ├── app/
│   │   ├── components/
│   │   │   ├── ui/                 # shadcn/ui generated components
│   │   │   └── shared/
│   │   ├── features/
│   │   │   ├── cases/
│   │   │   ├── analysis/
│   │   │   ├── approvals/
│   │   │   └── invoices/
│   │   ├── lib/
│   │   │   ├── api-client.ts
│   │   │   └── schemas.ts
│   │   └── types/
│   └── public/
├── backend/
│   ├── pom.xml
│   └── src/main/
│       ├── java/com/licenseleak/
│       │   ├── LicenseLeakApplication.java
│       │   ├── config/
│       │   ├── common/
│       │   │   ├── errors/
│       │   │   ├── validation/
│       │   │   └── security/
│       │   ├── cases/
│       │   │   ├── api/
│       │   │   ├── application/
│       │   │   ├── domain/
│       │   │   └── infrastructure/
│       │   ├── licensing/
│       │   │   ├── api/
│       │   │   ├── application/
│       │   │   ├── domain/
│       │   │   └── infrastructure/
│       │   ├── fees/
│       │   │   ├── application/
│       │   │   └── domain/
│       │   ├── approvals/
│       │   │   ├── api/
│       │   │   ├── application/
│       │   │   └── domain/
│       │   ├── invoices/
│       │   │   ├── api/
│       │   │   ├── application/
│       │   │   ├── domain/
│       │   │   └── infrastructure/
│       │   └── audit/
│       │       ├── application/
│       │       ├── domain/
│       │       └── infrastructure/
│       └── resources/
│           ├── application.yml
│           └── db/migration/       # Flyway SQL migrations
├── tests/
│   ├── README.md
│   ├── backend/
│   │   ├── unit/
│   │   ├── mvc/
│   │   └── integration/
│   ├── frontend/
│   │   └── components/
│   └── e2e/
│       └── playwright/
└── .github/
    └── workflows/
        └── ci.yml

### Testing-folder implementation note

A separate top-level testing folder is the desired repository organization. Java’s Maven/Surefire defaults expect tests under backend/src/test/java; placing them under /tests/backend requires explicit Maven configuration and may be less conventional. Before scaffolding, validate a small Maven configuration for the external test source root and ensure CI discovers tests. If that becomes fragile, agree explicitly on a compromise: keep Java tests in Maven’s conventional test source root while retaining frontend/e2e tests in /tests. Do not silently assume tests are running—confirm test discovery in CI.

## 6. Backend module responsibilities

- cases: preloaded fictional scenarios, case retrieval, contract/evidence associations.

- licensing: analysis orchestration, Gemini adapter, schema validation, clause/evidence references, uncertainty fields.

- fees: deterministic calculation from explicit contract rules and validated inputs. Use decimal-safe money types (BigDecimal in Java), never floating-point arithmetic for currency.

- approvals: persist creator approval/rejection and enforce allowed state transitions.

- invoices: PayPal client adapter, invoice creation, idempotency, webhook verification/processing, invoice status.

- audit: append meaningful audit events with actor/action/time/relevant record IDs; avoid secrets.

- common: shared API errors, validation, configuration, and common types only where genuinely shared.

Do not let the AI module call PayPal directly. It should produce analysis; the application workflow handles approval and payments.

## 7. Initial REST API contract (proposed)

All endpoints are under /api/v1. Exact DTOs and status codes must be agreed in docs/API_CONTRACTS.md before parallel coding.

| Method and path | Purpose |
| --- | --- |
| GET /cases | List preloaded demo cases |
| GET /cases/{caseId} | Retrieve case details, contract summary, and evidence metadata |
| POST /cases/{caseId}/analysis | Run or retrieve analysis for the case |
| GET /cases/{caseId}/analysis | Retrieve the latest persisted analysis |
| POST /cases/{caseId}/decision | Submit APPROVE or REJECT; backend validates current state |
| POST /cases/{caseId}/invoice | Create Sandbox invoice only if a persisted valid approval exists |
| GET /cases/{caseId}/invoice | Retrieve known invoice state/identifier |
| POST /webhooks/paypal | Receive PayPal webhook; verify authenticity and process idempotently |
| GET /cases/{caseId}/audit | Retrieve the case’s audit history for the demo UI |

### Shared response expectations

- JSON with stable field names and explicit enums, not free-form status strings.

- Use a consistent error shape with code, safe message, and optional details/requestId.

- Analysis result should include outcome (for example POSSIBLE_MISMATCH, PERMITTED, AMBIGUOUS), summary, clauseReferences, evidenceReferences, uncertainties, and optional feeQuote.

- feeQuote should include amount, currency, calculation basis/rule reference, and whether it is actionable. It must be absent or non-actionable when inputs/rules are unclear.

- Approval decision includes decision, timestamp, and case/analysis version reviewed.

- Invoice response includes provider invoice ID, current known status, and safe link if provided by PayPal. Never expose credentials.

- The API must reject invoice creation without an approved, current fee quote. The backend must independently enforce this.

## 8. Data model (initial proposal)

Tables/entities: - demo_case: id, display name, scenario type, status, created/updated timestamps. - license_contract: id, case id, fictional party labels, contract text or reference, parsed rule fields, currency, version. - usage_evidence: id, case id, evidence type, description, source/reference label, observed attributes. - analysis_run: id, case id, contract version, evidence version/hash, model/version metadata, structured output, created timestamp. - fee_quote: id, analysis id, amount, currency, rule reference, calculation inputs, validation status. - creator_decision: id, case id, analysis id/version, decision, decided timestamp, reason optional. - invoice_record: id, case id, decision id, provider invoice ID, status, idempotency key, created/updated timestamps. - audit_event: id, case id, actor label, event type, timestamp, safe structured details.

Use database constraints/unique indexes for invoice idempotency. Keep only the fields needed for the demo. Exact schema and relationships are to be finalized before Flyway migrations are written.

## 9. Invoice and approval state rules

Suggested case workflow states: - READY_FOR_ANALYSIS - ANALYSIS_COMPLETE - NEEDS_HUMAN_REVIEW - APPROVED - REJECTED - INVOICE_CREATED - INVOICE_SENT (only if provider status supports it) - PAID (only after verified provider status/event) - INVOICE_FAILED

Rules: 1. Approval must reference the exact analysis/fee quote version reviewed. 2. If contract, evidence, analysis, or fee quote changes after approval, approval becomes stale and invoice creation is blocked until re-approval. 3. Rejecting a case must block invoice creation. 4. Backend checks persisted approval and quote validity immediately before the PayPal call. 5. Use a stable idempotency key/business uniqueness constraint; repeated requests must return the existing invoice/result rather than create a second invoice. 6. If PayPal times out after receiving a create request, do not blindly retry without reconciliation/idempotency safeguards. 7. Verify webhook signatures/authenticity using PayPal’s supported mechanism; deduplicate event IDs. 8. A webhook is not trusted merely because it reached the endpoint. 9. Record provider response/status transitions in the audit trail.

## 10. Testing strategy (kept separate)

### Backend unit tests

- Fee calculations for valid rules, missing values, boundary values, rounding, and unsupported/ambiguous rules.

- Approval state transitions and stale-approval rejection.

- Idempotency logic.

- AI response schema validation and handling malformed/unexpected model output.

### Backend MVC/API tests

- Request validation and error responses.

- Invoice endpoint rejects no approval, rejected case, stale approval, missing fee quote, and invalid currency/rule.

- Approval endpoint persists decision.

- Webhook endpoint rejects invalid/unverified events.

### Backend integration tests

- Spring Data JPA + Flyway against PostgreSQL (prefer Testcontainers once the baseline works).

- Constraints, persistence, and transactions.

- PayPal/Gemini adapters mocked or stubbed in automated tests; do not depend on live external services in CI.

### Frontend tests

- Case list/detail render correctly.

- Analysis states: possible mismatch, permitted, ambiguous.

- Approve/reject UI and invoice disabled before approval.

- API errors/loading states and accessible controls.

### End-to-end tests

- Select demo case → view analysis → approve → invoice creation mocked or Sandbox-configured.

- Reject → invoice creation is blocked.

- Duplicate invoice request does not create duplicates.

- Invoice status updates only after a verified webhook/status check.

### Minimum test gates

- mismatch, permitted, and ambiguous demo cases all behave as intended.

- Rejection prevents invoice creation.

- No approval means no invoice.

- Duplicate retries do not duplicate invoices.

- Invalid webhook does not change invoice state.

- Failed Gemini/PayPal calls show safe errors and are auditable.

- CI visibly discovers and runs the intended test suites.

## 11. Team ownership and collaboration

### Person 1 — AI and licensing intelligence

Owns: - Gemini API adapter and prompt/schema design. - Contract-term extraction/normalization from preloaded contract text. - Evidence-to-clause comparison. - Structured analysis output and references to the source clause/evidence. - AI uncertainty handling policy (deferred until this person begins their task). - AI response validation, malformed-output handling, and AI/licensing tests. - Collaborates on UI components that display analysis and evidence.

Does not own: - PayPal invoice creation. - Final fee arithmetic in the LLM. - Approval enforcement as the source of truth.

### Person 2 — Platform, payments, and integration

Owns: - Spring Boot app foundation, PostgreSQL, JPA, Flyway, and demo-case persistence. - Approval/rejection persistence and backend enforcement. - Deterministic fee calculation implementation, based on the agreed explicit sample contract rule. - PayPal Sandbox invoice client, idempotency, webhook verification, invoice status, and audit trail. - Backend API contracts, integration tests, and deployment configuration. - Collaborates on UI components for case selection, decisions, invoice status, and audit history.

Does not own: - All frontend work alone. - AI conclusions or unvalidated model output.

### Shared responsibilities

- Both contribute to frontend work and agree on screen ownership.

- Agree DTOs/enums and API paths before parallel coding.

- Use Git branches and pull requests; avoid committing secrets.

- Merge a minimal vertical slice early instead of waiting until all modules are finished.

- Both review the end-to-end demo flow and rehearse the presentation.

- One teammate should not change a shared DTO/database/API contract without notifying the other.

## 12. Integration workflow

- Create one GitHub monorepo.

- Commit this blueprint and a concise README.

- Create docs/API_CONTRACTS.md with example JSON request/response payloads and enums.

- Agree the initial database entity IDs and module interface.

- Build a small working vertical slice with seeded demo data and a mock AI response.

- Integrate the UI with the real backend contract early.

- Add Gemini and PayPal behind interfaces/adapters after the core flow works.

- Add Sandbox credentials through local environment variables and Render environment settings.

- Run all tests and a complete demo rehearsal before submission.

- Keep a known-good demo path in case external APIs are unavailable during presentation.

## 13. Environment variables (names only; never commit real values)

Example .env.example names:

SPRING_PROFILES_ACTIVE=local
DATABASE_URL=
DATABASE_USERNAME=
DATABASE_PASSWORD=
GEMINI_API_KEY=
GEMINI_MODEL=
PAYPAL_BASE_URL=
PAYPAL_CLIENT_ID=
PAYPAL_CLIENT_SECRET=
PAYPAL_WEBHOOK_ID=
NEXT_PUBLIC_API_BASE_URL=http://localhost:8080/api/v1

The exact PayPal base URL and webhook verification configuration must follow the current PayPal developer documentation. NEXT_PUBLIC_ variables are exposed to the browser; only put a public backend URL there, never secrets. Use appropriate Render environment variables for deployment.

## 14. Suggested local development commands (after scaffolding)

- Start database: docker compose up -d postgres

- Stop database: docker compose down

- Frontend: cd frontend && npm install && npm run dev

- Backend: cd backend && ./mvnw spring-boot:run (or the Maven command generated by the project)

- Tests: use documented root scripts/commands that run the suites under /tests; ensure CI uses the same commands.

Exact service names and commands must match the actual files created; do not copy commands blindly before scaffolding.

## 15. Definition of done for MVP

- Demo creator can select a fictional case and inspect the contract/evidence.

- Analysis shows outcome, explanation, clause/evidence references, and uncertainty without asserting legal certainty.

- Fee is calculated deterministically from an explicit contract rule.

- Ambiguous/missing rules are sent for human review; no invented fee.

- Creator can approve or reject; rejection and missing approval block invoice creation server-side.

- Approved case can create a real PayPal Sandbox invoice and store its identifier/status.

- Verified webhook/status updates are deduplicated and reflected in the UI.

- Audit trail shows meaningful events without exposing secrets.

- Tests are separated from production code, discovered in CI, and cover the minimum gates.

- App is deployed on Render with secrets configured securely.

- Demo clearly labels fictional data and uses no real accusations.

## 16. Open items deliberately not decided yet

- Exact Gemini model/version and AI uncertainty policy: assigned to Person 1 to decide when they begin that work.

- Final sample contract wording, fee schedule, and currency: team will agree before creating seeded contract data.

- Exact DTO schemas, database relationships, and HTTP status codes: finalize in API/data model docs before parallel implementation.

- Exact Spring Boot patch and compatible library versions: choose stable compatible versions at scaffolding time.

- PayPal webhook event types and verification steps: verify against current official PayPal documentation during implementation.

- Render service topology and database plan: confirm at deployment time based on current Render options and project limits.

## 17. First actions

- Share this document with both teammates and add it to the project’s shared knowledge/context.

- Create the GitHub repository and agree branch/PR workflow.

- Assign the Person 1 and Person 2 work briefs below in separate chats.

- Ask both chats to read this entire blueprint and follow it as the shared source of truth.

- Before implementation, jointly approve the API contract and data model.

- Start coding only after both owners agree on the initial interfaces.